Final Project Draft: Part-Wise Implementation Guide

Part 1: Backend & AI Engine

- Database Setup and Data Ingestion

  - Install and configure PostgreSQL.

  - Create core tables: buses, routes, passenger_demand, and schedules.

  - Populate tables with realistic KSRTC data (GPS logs, ticketing records, route definitions).

- Data Preprocessing with Apache Spark

  - Deploy a Spark cluster (standalone or on cloud).

  - Ingest raw streams and batch files: GPS coordinates, ticketing data, weather, and traffic feeds.

  - Clean data by removing duplicates, handling missing fields, and normalizing formats.

  - Engineer features: extract hour, day_of_week, is_peak_hour, weather_category.

  - Store processed datasets in a data lake or Hive tables for ML consumption.

- Demand Prediction Model

  - Use Spark MLlib to build a Random Forest regression model on historical demand.

  - Train with features from preprocessing, validate on a test split, and tune hyperparameters.

  - Schedule periodic retraining jobs to incorporate new data.

  - Expose a prediction service via a REST API endpoint.

- Route Optimization Engine

  - Define objective functions balancing passenger wait times, bus utilization, and operational cost.

  - Encode constraints: total fleet size, driver shift patterns, depot capacities.

  - Implement an optimization algorithm (e.g., linear programming or heuristic) to assign buses and intervals per route.

  - Integrate with the prediction API to produce daily schedules.

- Real-Time Data Processing & Alerts

  - Set up Kafka topics for real-time GPS and traffic event streams.

  - Develop Spark Streaming jobs to detect delays, off-route deviations, and congestion.

  - Trigger dynamic schedule adjustments via the optimization engine.

  - Send alerts to the admin dashboard for operator intervention.

- API Development

  - Build REST endpoints for:

  - Demand prediction

  - Schedule optimization

  - Bus location updates

  - Performance metrics retrieval

  - Implement authentication, logging, and input validation.

  - Document API usage for frontend integration.

Part 2: Admin Dashboard

- UI/UX Design and Wireframing

  - Conduct interviews with KSRTC operators to identify key requirements.

  - Create wireframes showing map view, KPIs panel, and alert list.

  - Iterate designs based on user feedback.

- Map Integration and Real-Time Visualization

  - Integrate a mapping library (OpenStreetMap or Google Maps).

  - Connect via WebSocket or Kafka to receive live bus location updates.

  - Render bus markers styled by status (on time, delayed, breakdown).

  - Enable click interactions to view bus details and history.

- Performance Metrics and Historical Trends

  - Identify KPIs: on-time percentage, average delay, fleet utilization, passenger load.

  - Implement real-time metric updates using charting libraries.

  - Provide historical trend views (daily, weekly, monthly) for each KPI.

- Alert Management System

  - Define alert categories (critical, warning, info) and visual cues.

  - Display incoming alerts with timestamp and bus details.

  - Allow operators to acknowledge and comment on alerts.

  - Maintain an alert history log for post-analysis.

- Testing and Deployment

  - Perform load testing with simulated bus data streams.

  - Conduct usability testing sessions with operators.

  - Implement role-based access control and secure deployment.

Part 3: Passenger Mobile App

- User Research and Screen Flows

  - Interview passengers to understand key use cases (live tracking, ETA, favorites).

  - Design screen flows and wireframes for core features.

- App Architecture Setup

  - Choose a cross-platform framework (Flutter or React Native).

  - Configure project structure with navigation, state management, and offline storage.

  - Implement location permissions and privacy safeguards.

- Live Bus Tracking and ETA Display

  - Integrate map view consuming backend WebSocket or REST APIs for live locations.

  - Animate markers smoothly and update ETA predictions in real time.

  - Allow users to tap a bus marker to view route details and next stops.

- User Features and Personalization

  - Implement “Favorites” for quick access to frequent routes and stops.

  - Add push notifications for bus arrivals, delays, and service advisories.

  - Provide feedback and reporting forms for passengers.

- Testing, Optimization, and Beta Release

  - Test on a range of devices and network conditions.

  - Optimize data usage, map rendering, and battery consumption.

  - Conduct a beta release with pilot users; gather feedback and refine.